## Slide 1: Sprint 7
Team 9

## Slide 2: Summary
Partial new game implementation - Jeopardy!
Carousel Component Implementation
Minor redesign changes and bug fixes

## Slide 3: Burn Down

## Slide 4: Cavaari Taylor (Team Lead)
Carousel Implementation
Game card Implementation
Main Page Slight redesign & Bug fixes
Weights: 12

## Slide 5: Egor
Jeopardy! Parser and Generator Functions
Jeopardy! API + usage Example
Front-end help
Weight: 12

## Slide 6: Tehreem
Back end (creating game logic/front end function calls)
Researching which dataset to use and parsing the tsv file
Bug fixes & Visual Improvements
Weight: 12

## Slide 7: Karina
Designed backend for Jeopardy game (+Game research)
Implemented backend for Jeopardy game with connections ready for front end
Visual improvements and bug fixes
Total Weights: 12

## Slide 8: Muhammed
Worked on front end for the main page additions
Helped with front end for Jeopardy game
Weights : 12

## Slide 9: Eric
Helped with backend
Bug fixes and visual improvements
Had a very very busy week
Total weights: 10

## Slide 10: Kalindu
Jeopardy! Parser and Generator Functions
Front-end implementation
Weight: 12

## Slide 11: Reflection
What went well:
Sprint Planning and general Implementation
What didn't go well:
Communication between sub-teams
What we will do better:
Communicate and be more transparent on task completion